Meeting 1

| Meeting No. | 1 |
| --- | --- |
| Date | June 15, 2026 (Monday) |
| Time | 4:00 PM - 4:45 PM |
| Mode / Venue | Google Meet |
| Course | CSC60904 - Deep Learning |
| Project | Plant Disease Classification (PlantVillage Dataset) |

Attendance

| Name | UNI ID | Present |
| --- | --- | --- |
| Samar Maharjan | 0380939 | Yes |
| Anchal Joshi | 0380800 | Yes |
| Bishal Godar Thapa | 0381157 | Yes |

Agenda

- Give the project scope to the Deep Learning group assignment.

- Select dataset and problem statement

- Create shared repository and folder structure

- To split up initial responsibility for notebooks amongst team members

Discussion Summary

- The team decided to use the PlantVillage dataset for an image classification of plant leaves with diseases.

- Overall pipeline discussion: data cleaning – data pipeline/augmentation – baseline CNN – TinyVGG comparison.

- Checked folder structure (data/, models/, results/, notebooks/) and ensured that all four notebooks can access saved artifacts like class_names.npy and class_weights.npy

- Discussed preliminary data cleaning activities: Number of images per class, empty or small class, corrupted images

Decisions Made

- Recognized Classes: PlantVillage (15 classes: pepper/potato/tomato leaf categories)

- The structure of the repository and the naming convention for the notebooks (01_data cleaning, 02_data pipeline, 03_baseline_cnn, 04_tinyvgg) was approved.

- Each member will start work on their assigned notebook prior to the next meeting.

Action Items

| Task | Assigned To | Deadline |
| --- | --- | --- |
| Set up shared GitHub repo and data folders | Samar Maharjan | June 19, 2026 |
| Begin data cleaning notebook (image counts, corrupted file check) | Samar Maharjan | June 26, 2026 |
| Research augmentation strategies for image data | Anchal Joshi | June 26, 2026 |
| Research baseline CNN architectures suitable for the dataset | Bishal Godar Thapa | June 26, 2026 |

Next Meeting: June 29, 2026