Meeting 2

| Meeting No. | 2 |
| --- | --- |
| Date | June 29, 2026 (Monday) |
| Time | 4:00 PM - 4:50 PM |
| Mode / Venue | Google Meet |
| Course | CSC60904 - Deep Learning |
| Project | Plant Disease Classification (PlantVillage Dataset) |

Attendance

| Name | UNI ID | Present |
| --- | --- | --- |
| Samar Maharjan | 0380939 | Yes |
| Anchal Joshi |  | Yes |
| Bishal Godar Thapa | 0381157 | Yes |

Agenda

- Check off any tasks that have been completed from the data cleaning notebook.

- Determine train/validation/test split strategy

- Design approaches to deal with class imbalance

Discussion Summary

- Walked through image counts per class in data cleaning notebook, empty/small class check and corrupted image detection using PIL verify()

- There were no corrupted images detected in the current copy of the data set and no images were deleted

- Approximately ten images per class were selected for auditing in order to ensure all images are RGB

- Agreed to limit the number of images per class to 1000, so as not to get an overwhelming training set, and agreed to a 80/10/10 split of train/val/test

- Reviewed the distribution of weights for computing classes in the training set and passed them on to model.fit() for further use later on in the program to address imbalance issues

Decisions Made

- MAX_PER_CLASS set to 1000 with 80/10/10 split ratios

- Class weights (not oversampling) chosen as the imbalance-handling strategy

- Data cleaning notebook is now deemed to be "functionally complete" until final review.

Action Items

| Task | Assigned To | Deadline |
| --- | --- | --- |
| Finalize data cleaning notebook and save class_names.npy / class_weights.npy | Samar Maharjan | July 6, 2026 |
| Draft data pipeline notebook (ImageDataGenerator for train/val/test) | Samar Maharjan | July 13, 2026 |
| Draft baseline CNN architecture (Conv blocks, compile settings) | Anchal Joshi | July 13, 2026 |
| Investigate transfer learning backbones (EfficientNet, TinyVGG) for later phase | Bishal Godar Thapa | July 13, 2026 |

Next Meeting: July 13, 2026