Meeting 3

| Meeting No. | 3 |
| --- | --- |
| Date | July 13, 2026 (Monday) |
| Time | 4:00 PM - 5:00 PM |
| Mode / Venue | Google Meet |
| Course | CSC60904 - Deep Learning |
| Project | Plant Disease Classification (PlantVillage Dataset) |

Attendance

| Name | UNI ID | Present |
| --- | --- | --- |
| Samar Maharjan | 0380939 | Yes |
| Anchal Joshi | 0380800 | Yes |
| Bishal Godar Thapa | 0381157 | Yes |

Agenda

- Review Data pipeline notebook to see data that was completed.

- Discuss the basic CNN structure and training protocol.Discuss about the basic CNN architecture and training protocol.

- Start CNN baseline training.Start baseline CNN training.

Discussion Summary

- Examined the data pipeline notebook, and learned that the generator used for training rescaled the dataset and augmented it with rotations and width/height shifting, however the generator used for validation and test only rescaled the dataset, and did not augment the data sets, as doing so would not be a fair evaluation of the training generator.

- Succeeded in checking that the generators for train, validation and test sets all return the same set of class labels, and that the shapes of the image and label batches correspond (224x224x3 images; one-hot labels)

- Explored the baseline CNN notebook that consisted of a sequential architecture with stacked Conv2D blocks, compiled using the Adam optimizer, and trained with categorical crossentropy loss and accuracy/precision/recall metrics.

- Training configuration discussed: EarlyStopping on val_loss and target of 30 epochs, class weights in fit()

- Goto baseline CNN training, noticed that the training needed to be continued across the sessions as the session runtime limit, so the intermediate checkpoints were saved

Decisions Made

- Data pipeline notebook approved and merged

- This is a baseline CNN training configuration (EarlyStopping, class weights, 30 epoch target) approved.

- Accepted to checkpoints and restart baseline training in several sessions instead of one long training session

Action Items

| Task | Assigned To | Deadline |
| --- | --- | --- |
| Continue and complete baseline CNN training, save baseline_cnn_final.keras | Anchal Joshi | July 20, 2026 |
| Prepare evaluation code (classification report, confusion matrix) for baseline model | Samar Maharjan | July 20, 2026 |
| Begin transfer learning notebook setup (config, frozen-head phase) | Bishal Godar Thapa | July 27, 2026 |
| Draft results/discussion section comparing planned models | Anchal Joshi | July 27, 2026 |

Next Meeting: July 27, 2026