Meeting 4

| Meeting No. | 4 |
| --- | --- |
| Date | July 27, 2026 (Monday) |
| Time | 4:00 PM - 5:00 PM |
| Mode / Venue | Google Meet |
| Course | CSC60904 - Deep Learning |
| Project | Plant Disease Classification (PlantVillage Dataset) |

Attendance

| Name | UNI ID | Present |
| --- | --- | --- |
| Samar Maharjan | 0380939 | Yes |
| Anchal Joshi | 0380800 | Yes |
| Bishal Godar Thapa | 0381157 | Yes |

Agenda

- Review results for baseline CNN.

- Discuss transfer learning notebook progress

- Identify the plan for final evaluation and comparison.

Discussion Summary

- Baseline CNN accuracy evaluation on the test set: accuracy, precision, recall and confusion matrix were plotted and saved in the results folder.

- Noted that some classes were similar in appearance that there were more mixed-up classes in the heatmap in keeping with the class distribution checked during data cleaning

- Reviewed the transfer learning notebook: Described a two-stage process where the backbone was previously trained and only a new classification head was added on top of it, then the deeper layers in the backbone were fine-tuned with a lower learning rate

- Confirmed that all the saved class_names.npy and class_weights.npy are the same as the baseline model so that results can be directly compared to the baseline model.

- Reviewed unfinished work: Fine-tuning, Final evaluation, model comparison writing

Decisions Made

- The baseline CNN results have been completed and finalized for reporting purposes.

- Two phase transfer learning (frozen head then fine-tune) approved

- Final Comparison will give accuracy, precision, recall and confusion matrices for both models side by side

Action Items

| Task | Assigned To | Deadline |
| --- | --- | --- |
| Complete transfer learning fine-tuning phase and evaluate on test set | Bishal Godar Thapa | July 31, 2026 |
| Compile side-by-side baseline vs TinyVGG comparison | Anchal Joshi | July 31, 2026 |
| Draft final report sections: introduction, methodology, data cleaning summary | Samar Maharjan | July 31, 2026 |
| Draft final report sections: results, discussion, conclusion | Anchal Joshi | July 31, 2026 |

Next Meeting: August 2, 2026